SHERWIN UNIVERSE

Project Roadmap & Phase Overview

April 2026

# Project Vision

Sherwin Universe is a personal website to chronicle Sherwin's growth, experiments, and creative projects. It serves as a digital journal, interactive science lab, and family time capsule. The site is built with Django, uses HTMX for dynamic interactions, and integrates AI features to assist content creation.

# Phase Overview

| Phase | Name & Focus | Duration Est. | Key Deliverable |
| --- | --- | --- | --- |
| Phase 1 | MVP Skeleton | 1–2 weeks | Running site with placeholder pages, correct project structure, CI/CD, deployment |
| Phase 2 | Core Blog + Media | 3–4 weeks | Fully functional blog with media uploads, gallery, timeline, categories, tags |
| Phase 3 | AI Features + Mini Apps | 4–6 weeks | AI draft generation, tag suggestions, alt text; first 2–3 interactive mini apps |
| Phase 4 | Polish, Search & Extras | 3–4 weeks | Semantic search, PWA, i18n, content versioning, time capsules, analytics, notifications |

# Architecture at a Glance

## Django Apps (Final Structure)

| App | Responsibility | Phase Introduced |
| --- | --- | --- |
| core | Settings, base templates, homepage, shared utilities, error pages | Phase 1 |
| blog | Posts, categories, tags, media attachments, RSS feed | Phase 1 (skeleton) / Phase 2 (full) |
| gallery | Filtered media views, lightbox, albums | Phase 2 |
| timeline | Chronological milestones from posts + custom events | Phase 2 |
| miniapps | Mini app registry, categories, embedding framework | Phase 1 (skeleton) / Phase 3 (full) |
| ai_tools | AI services, prompt management, request logging, rate limiting | Phase 3 |
| accounts | Admin auth, session management, future family access | Phase 1 |

## Tech Stack Summary

| Layer | Technology | Notes |
| --- | --- | --- |
| Backend | Django 5.x + PostgreSQL | Python 3.12+ |
| Frontend Interactivity | HTMX + Alpine.js | Alpine.js for small UI state (dropdowns, modals) |
| CSS | Tailwind CSS | Utility-first, mobile-first responsive design |
| Rich Text | TipTap or CKEditor 5 | Decision needed (see Phase 2 questions) |
| Mini Apps | Vite + Preact/Vanilla JS | Independently bundled, embedded in Django templates |
| AI | LiteLLM gateway + Claude/GPT | Provider-agnostic, failover capable |
| Media Storage | Cloudflare R2 (S3-compatible) | Free egress, django-storages integration |
| Deployment | Render (web + DB + worker) | Auto-deploy from GitHub main branch |
| CI/CD | GitHub Actions | Lint, test, deploy on push |
| Monitoring | Sentry (free tier) | Error tracking + performance |
| Analytics | Plausible or Umami | Privacy-respecting, no cookie banners |

# Cross-Phase Concerns

## Security & Privacy (All Phases)

- EXIF/GPS stripping on all image uploads from Phase 1 onward

- Django's CSRF protection enabled globally

- Content Security Policy headers configured in deployment

- Admin behind strong authentication (consider 2FA in Phase 4)

- COPPA compliance review before any public launch with child content

- Regular automated backups of database and media

## Testing (All Phases)

- pytest + pytest-django for unit and integration tests

- Factory Boy for test data generation

- Coverage target: 80% on models and services, 60% overall

- GitHub Actions CI runs tests on every push and PR

- Playwright for end-to-end tests starting Phase 2

## Accessibility (All Phases)

- Semantic HTML from day one (proper heading hierarchy, landmarks)

- ARIA labels on interactive elements

- Keyboard navigation support on all pages

- Color contrast ratio compliance (WCAG 2.1 AA minimum)

- Screen reader testing before each phase ships

# How to Use These Documents

Each phase document contains four sections: Goals (what we're building), Deliverables (specific outputs), Technical Specification (how to build it), and Decisions Needed (questions to answer before starting). Read the Decisions Needed section first for each phase and answer those questions. This will unblock the implementation.