SHERWIN UNIVERSE

Phase 1: MVP Skeleton

April 2026

# Phase 1 Goal

Get the project running end-to-end with the correct structure. Every page exists as a placeholder, the database is set up, CI/CD deploys automatically, and a developer can start filling in real features without restructuring anything. Think of this as building the house frame before the walls go up.

# What We Achieve

- Django project with all apps created and registered (core, blog, gallery, timeline, miniapps, accounts)

- PostgreSQL database connected (local dev + Render production)

- Base template with responsive navigation (mobile hamburger + desktop nav)

- All 6 pages rendering with placeholder content: Home, Journal, Timeline, Highlights, Lab, About

- Tailwind CSS configured with mobile-first responsive layout

- HTMX installed and one working example (e.g., placeholder search bar)

- Static files served via WhiteNoise

- Media storage configured for Cloudflare R2 (django-storages)

- Admin panel accessible with django-unfold theme

- Basic security: CSRF, secure cookies, EXIF stripping utility ready

- CI/CD pipeline: GitHub Actions running linting (ruff) + tests (pytest) on every push

- Deployment to Render with auto-deploy from main branch

- Sentry error tracking integrated

- Basic SEO: meta tags template, robots.txt, sitemap placeholder

# Project Structure

## Directory Layout

sherwin_universe/

- manage.py

- requirements/  (base.txt, dev.txt, prod.txt)

- config/  (settings/, urls.py, wsgi.py, asgi.py)

- config/settings/  (base.py, dev.py, prod.py, test.py)

- apps/core/  (views, templates, static, templatetags)

- apps/blog/  (models, views, templates, admin, urls)

- apps/gallery/  (placeholder models, views, templates)

- apps/timeline/  (placeholder models, views, templates)

- apps/miniapps/  (placeholder models, views, templates)

- apps/accounts/  (placeholder for future auth customization)

- apps/ai_tools/  (empty app, registered but no logic yet)

- templates/  (base.html, includes/, pages/)

- static/  (css/, js/, images/)

- media/  (local dev only; production uses R2)

- tests/  (conftest.py, factories.py, test_core/, test_blog/)

- .github/workflows/  (ci.yml)

- render.yaml  (infrastructure-as-code for Render)

- Dockerfile  (optional, for consistent environments)

## Settings Architecture

Split settings into base/dev/prod/test to avoid configuration drift. Base contains shared settings. Dev adds DEBUG=True, local database, django-debug-toolbar. Prod adds security middleware, R2 storage, Sentry DSN, allowed hosts. Test uses an in-memory SQLite for speed.

## Base Template Structure

The base.html template defines the shell that every page inherits:

- HTML5 doctype with lang attribute (for future i18n)

- Meta viewport tag for mobile responsiveness

- Open Graph meta tags block (overridable per page)

- Tailwind CSS loaded via CDN for Phase 1 (build pipeline in Phase 2)

- HTMX script tag

- Alpine.js script tag

- Navigation component (responsive: bottom nav on mobile, sidebar or top nav on desktop)

- Main content block

- Footer with copyright and optional links

## Placeholder Pages

Each page renders a card with the page name, a brief description of what it will become, and a 'Coming Soon' badge. This validates routing, template inheritance, and responsive layout all work correctly.

| Page | URL | Placeholder Content | Phase It Goes Live |
| --- | --- | --- | --- |
| Home | / | Welcome message + preview cards | Phase 2 |
| Journal | /journal/ | Blog listing placeholder | Phase 2 |
| Timeline | /timeline/ | Year-based timeline placeholder | Phase 2 |
| Highlights | /highlights/ | Gallery grid placeholder | Phase 2 |
| Lab | /lab/ | Mini apps grid placeholder | Phase 3 |
| About | /about/ | About page placeholder | Phase 2 |

# Database Models (Skeleton)

Phase 1 creates the database tables but most remain empty. Only the models needed for the admin and basic structure are fully defined. The rest get their fields finalized in Phase 2.

## Blog Models (Skeleton)

These models are created with all fields but content features (rich text, media upload) are deferred to Phase 2.

| Field | Type | Constraints | Notes |
| --- | --- | --- | --- |
| Post |  |  |  |
| title | CharField(200) | required |  |
| slug | SlugField(200) | unique, auto | Auto-generated from title |
| body | TextField | blank for now | Will become RichTextField in Phase 2 |
| status | CharField(20) | choices | draft / published / archived |
| category | ForeignKey | nullable | Links to PostCategory |
| published_at | DateTimeField | nullable | Set when status changes to published |
| created_at | DateTimeField | auto_now_add |  |
| updated_at | DateTimeField | auto_now |  |
| featured_image | ImageField | nullable | Stored in R2 via django-storages |
| tags | TaggableManager |  | via django-taggit |
| PostCategory |  |  |  |
| name | CharField(100) | unique | e.g., Science, Art, Projects |
| slug | SlugField(100) | unique |  |
| description | TextField | blank |  |

## Other Skeleton Models

These are registered but may only have a name and slug field. Full field definitions come in their respective phases.

- PostMedia: Placeholder for Phase 2 (media attachments on posts)

- MiniApp: Placeholder for Phase 3 (name, slug, description, category, embed_url)

- MiniAppCategory: Placeholder for Phase 3

- TimelineEvent: Placeholder for Phase 2 (date, title, description, linked_post)

- AboutPage: Singleton model for Phase 2 (uses django-solo or a simple get_or_create pattern)

# CI/CD Pipeline

## GitHub Actions Workflow

Triggered on every push to main and on all pull requests:

- Checkout code

- Set up Python 3.12

- Install dependencies from requirements/dev.txt

- Run ruff for linting (replaces flake8 + isort + black in one tool)

- Run pytest with coverage report

- Fail if coverage drops below 60%

- On merge to main: trigger Render deploy via webhook

## Render Configuration

render.yaml defines the infrastructure:

- Web service: Python, gunicorn, auto-deploy from main

- PostgreSQL database: Starter plan (free tier for development)

- Environment variables: SECRET_KEY, DATABASE_URL, SENTRY_DSN, R2 credentials

- Build command: pip install -r requirements/prod.txt && python manage.py collectstatic --noinput && python manage.py migrate

# Decisions Needed Before Starting Phase 1

These questions need answers before implementation begins. They affect project structure and cannot easily be changed later.

## Question 1: Domain & Hosting

Do you already have a domain name for this site? (e.g., sherwinuniverse.com) If not, would you like suggestions? Render provides a free .onrender.com subdomain for development, but you'll want a real domain before sharing with family.

## Question 2: Python Version & Package Manager

Are you comfortable with Python 3.12+? Also, do you have a preference between pip (simple, traditional) and uv (fast, modern, from the creators of ruff)? uv is significantly faster for dependency resolution but newer.

## Question 3: CSS Framework

The roadmap assumes Tailwind CSS. Are you comfortable with utility-first CSS, or would you prefer something like Bootstrap (more traditional) or even plain CSS with a small component library? This affects every template.

## Question 4: Admin Theme

For the Django admin, do you want: (a) django-unfold (modern, clean, actively maintained), (b) Grappelli (established, classic), or (c) the default Django admin (functional, no extra dependency)? You'll be the primary admin user, so pick what feels comfortable.

## Question 5: Version Control

Is the code going on GitHub? The CI/CD setup assumes GitHub + GitHub Actions. If you prefer GitLab or another platform, the pipeline config will be different.

## Question 6: Local Development

What's your local development setup? Mac/Windows/Linux? Do you use Docker for local development, or do you prefer running Django directly with a virtual environment? This determines whether we include a docker-compose.yml.

## Question 7: Cloudflare R2 Account

Have you set up a Cloudflare account for R2? R2 provides 10 GB free storage with zero egress fees. If you'd rather start with local media storage (simpler) and migrate to R2 later, that's fine too, but it's easier to set up from the start.